Swachh Bharat Mission (Urban)- SBM(U)

(1). Period- From 2nd October, 2014 to October, 2019.

(2). Objectives-

Two primary components of implementation:

a.    achieving 100% open defecation free (ODF) status, and

b.    putting in place systems to achieve 100% solid waste management —   in all 4041 ULBs in the country.

(3). Physical progress-

ODF

- Till date, Urban areas of 18 States declared ODF.

(Andhra Pradesh, Tamil Nadu, A&N Islands, Chandigarh, Chhattisgarh, Dadra & Nagar Haveli, Daman and Diu, Gujarat, Haryana, Madhya Pradesh, Maharashtra, Mizoram, Manipur, Sikkim, Uttarakhand, Jharkhand, Rajasthan and Telangana)

- 3,240 cities have been self-declared ODF, and after third party certification, 2,741 cities/ ULBs have been certified as Open Defecation Free (ODF)

Construction of IHHL

- 58.3 lakh Individual Household Toilets (against Mission target of 66 lakhs; i.e. 88.3% constructed and under construction against target)

Construction of CT/PT

- 4.3 lakh seats of community / public toilets (against Mission target of 5 lakh seats; i.e. 86% constructed and under construction against target)

Solid Waste Management-

  - Total waste generated    : 	1.45 lakhs TPD

  - Waste being processed  :   49,401 TPD (34.07%)

Door to Door collection

    - 67,085 wards (79.5%) out of 84,185 total wards, are practising D2D Collection

Source Segregation of waste

  - 36,443 Wards (43%) out of 84,185 total wards, are practising source segregation of waste

- Status of SWM Projects

- Waste to Compost (Centralized) plants (WTC)

- Functional Plants

  - No. of Projects: 616

  - Waste Input Capacity (TPA): 158.88 Lakhs

  - Waste Processed (TPA): 97.19 Lakhs

  - Output Capacity of Compost (TPA): 37.90 Lakhs

  - Actual output of Compost (TPA): 15.69 Lakhs

- Under Construction Plants

  - No. of Projects: 267

  - Waste Input Capacity (TPA): 70.85 Lakhs

  - Output Capacity of Compost (TPA): 10.29 Lakhs

- Waste to Electricity plants (WTE)

  - Functional Plants

    - No. of Projects: 7

    - Waste Input Capacity (TPA): 20.8 Lakhs

    - Output Capacity of Electricity (MW): 88.4 MW

  - Under Construction Plants

    - No. of Projects: 56

    - Output Capacity of Electricity (MW): 415 MW

(4)	Policy Initiatives:

- 35% of project cost is being provided as Viability Gap Funding/Grant by Government of India for all Solid Waste management projects

- Waste to Compost:

  - M/o Chemicals & Fertilizers has notified policy on promotion of City Compost providing Market Development Assistance of Rs. 1,500 per tonne to fertilizer companies/ ULBs/Compost manufacturers

- Waste to Energy

  - M/o Power has made it mandatory for State DISCOMS to purchase all power from Waste-to-Energy plants.

  - CERC has notified generic tariff for Waste to Energy Plants using mass burning and RDF based feed at rate of Rs. 7.04 per unit and Rs. 7.90 per unit, respectively

- Plastics in Road Construction

  - The Plastic Waste Management Rules 2016 encourages use of plastic waste for road construction, as per Indian Road Congress guidelines

  - M/o Road Transport & Highways has issued instructions dated 9.11.2015 encouraging use of plastic waste in hot bituminous mixes for periodic renewal of National Highways wearing coat within 50 km periphery of ULBs having population more than 5 lakhs as per guideline

- Construction and Demolition Waste Management

  - Central Public Works Dept. has notified mandatory use of recycled portions of C&D Waste in construction activities, if the same is available within 100 kms. of the construction site.

- Sanitation

  - Railways have now allowed for provision of mobile and eco-friendly toilets by ULBs on railway land to address issue of OD by encroachers.

- MNRE (Ministry of New & Renewable Energy)

- MNRE is providing financial assistance for setting up of Waste to Energy Plants

  - For Biogas, capital subsidy of INR 1 Crore per 12000m3 Biogas/day  is provided. [Maximum up to INR 10 crore/project]

  - Under Power Projects, subsidy of INR 3.0 crore per MW is provided. [Maximum up to INR 10 crore/project]. In case, developer wants to set up power generating unit at already existing Biogas generation unit, the applicable CFA will be only INR 2 Crore per MW.

  - For Bio-CNG/ Enriched Biogas, subsidy of INR 4.0 crore- 4800kgs/day of Bio-CNG generated per day from 12000 m3 biogas per day. [Maximum up to INR 10 crore/project]. In case, developer wants to set up Bio-CNG generating unit at already existing Biogas generation unit, the applicable CFA will be only INR 3 Crore per MW.

For Special Category States (NE, Jammu, Himachal & Uttarakhand), the capital subsidy would be 20% higher than other states.

(5)	Mission Monitoring

- Swachh Survekshan

  - The Swachh Survekshan that MoHUA has started has now given rise to a spirit of healthy competition between cities in their race to become the ‘cleanest’ city. What sets the Swachh Survekshan apart is that citizen feedback is also collected about cleanliness status in their cities, and this data becomes an integral input for cities’ rankings. While the first survey was among 73 cities, the second round of Survekshan was held among 434 cities. Swachh Survekshan 2018 has covered 4,203 cities; Indore, Bhopal and Chandigarh have emerged as the top 3 cleanest cities in the country.

- Star Rating Protocol for garbage free cities’

  - MoHUA has launched a ‘star rating protocol for garbage free cities’ to motivate cities to achieve garbage free status. 16 Capacity building workshops have been conducted across regions, and the final protocol is being readied.

- State/ULB Level MIS and Video Conferences

- In order to monitor the progress of Swachh Bharat Mission (Urban), a State/ULB Level MIS have been developed which captures both physical & financial progress of more than 4000 Urban ULBs across the country.

- Details of the Construction of Toilets (both IHHL & CT/PT) and Solid Waste Management Facilities throughout the nation are captured city wise in the system. Achievement against set targets are reviewed on monthly basis during Video Conference meeting held with all State.

- Ministry is actively utilizing ICT to enhance coordination and seamless information flow between Centre, State and ULBs. A Dashboard is made available to States where in they can view the progress of their individual ULBs and the State as a whole. Manual effort of validating data is reduced, and auto-generated reports are available for reporting mission progress to PMO and highest authorities.

- A map based graphical view is prepared where SWM Infrastructure of the mission is being displayed with their real-time geo tagged location pinned onto the Map. To implement this, Shape files boundaries of 2700 ULBs are mapped on India Map and more are in the process of creation by individual ULBs

- In addition to the above, Ministry has been regularly providing handholding support to States on request in areas of DPR preparation for SWM projects, MIS Training, Geo Tagging of SWM facilities, Shape file preparation, ODF training to SHGs, Sanitation worker and ULB staff.

(6)	ICT initiatives

- Swachhata App

  - This app has been launched as a grievance redressal platform for any complaints from citizens related to cleanliness. Till date, more than 79.3 lakh citizens have downloaded this app, and nearly 1.2 crore complaints have been resolved (95% resolution rate).

- Google Toilet Locator

  - MoHUA, in partnership with Google, is currently uploading all public toilets in top 500 cities, on Google maps, under the heading “SBM Toilets” for ease of access of citizens to sanitary facilities.

- E-Learning Portal

  - SBM-Urban has an online educational portal where 142 best practices have been uploaded, in the form of training modules. More than 55,000 municipal staff have already completed 6 lakh courses on the portal. Additionally, a series of exposure visits are conducted for cities, to learn from best practices across the country.

(7)		Behavior change and capacity building initiatives

- Involvement of Swachhagrahis

  - In order to bring about attitudinal and mindset changes towards safe sanitary habits, triggering activities are organised by cities regularly alongwith local NGOs, and swachhagrahis, in identified OD vulnerable spots, to sensitize communities towards toilet construction and usage. Till date, 40,000 swachhagrahis have been selected across cities, to work with communities.

- To promote Source Segregation of waste

  - On 5th June 2017 on the occasion of the World Environment Day, MoHUA launched a massive campaign “segregation of waste at source”, with the objective that by October 2nd 2017, all ULBs will be practicing source segregation. Till date, 43% of wards in the country have 100% source segregation.

- Campaigns:

  - Various multimedia campaigns such as Asli Taraki (to promote toilet usage and construction), Compost Banao Compost Apnao (for promoting production and consumption of city compost), Har din do bin (to promote source segregation of waste), and Swachh Shouchalaya (to promote responsible usage of public toilets) have been launched by MoHUA for IEC and behavior change.

  - MOHUA has partnered with publishers of comic book series (Amar Chitra Katha, Diamond Comics) to publish custom-made cartoon stories carrying the message of ‘swachhata’ among children.

  - For the Swachh Survekshan 2018, a series of TVCs and Radio ads have been brought out by MOHUA featuring top celebrities in the country.

  - MoHUA also partnered with Department of Field Publicity to hold nearly 100 on-field outreach events for targeted behaviour change.

  - MoHUA has also started a radio series titled ‘swachhata selfie’ where every Monday, good practices from across the country are aired on AIR channels, along with phone-in by citizens to give their feedback on overall cleanliness in their cities, or to pose related queries.

- Books and Advisories:

  - A ‘Manual on Municipal Solid Waste Management’ has been brought out by MoHUA in 2016 which is comprehensive guidance manual for Urban Local Bodies covering all aspects of SWM including planning, designing and operation and maintenance

  - A Swachh Bharat idea book has also been brought out to enthuse common citizens with easy-to-implement ideas on how they can contribute to the Mission.

  - A “Swachh Neighbourhood” guideline document has been launched by MoHUA to encourage all stakeholders’ involvement and ownership in keeping their neighbourhoods clean.

  - A guideline document on bulk waste generators has been brought out by MoHUA to help ULBs to ensure compliance to SWM Rules 2016 by bulk waste generators.

  - A compendium titled ‘waste to wealth’ has been brought out by MoHUA to help ULBs identify processing technologies suitable to their specific needs.

  - A compendium on “Decentralised Composting options” has been launched by MoHUA for households and RWAs to process their wet waste on-site

  - A compilation of best practice on SWM across various cities has been brought out by MOHUA, as a first of a multi-part series on best practices.

  - Standard Operating Procedures for:

- Swachh Offices

- Swachh Parks

- Swachh Hospitals

- Swachh RWAs

- Swachh Clubs

- Swachh Railway Stations

- Swachh Roads

- Swachh Volunteering

- Swachh School

A DPR planning tool has been launched by MOHUA for providing handholding support to cities.

(8) 	Budget-

Estimated cost of implementation is Rs. 62,009/- Crore, including

(i). Government of India share of Rs. 14,600/- Crore.

(a). Approx. Rs. 4,800/- Crores for ODF – individual household toilets [IHHL], urinals, and community and public toilets [CT/PT],

(b). Approx. Rs. 7,400/- Crores for SWM,

(c). Rs. 1,800/- Crores approx. for IEC, and

(d). Rs. 600/- Crores approx. for capacity building,

(ii). State share of Rs 4,874/- Crores.

(iii). Balance funds (Rs.42,535/- Crore) to be generated through other sources.

(iv.) Releases till date-  Rs 7,660 crores released under various Mission components till date.